Golden Prohibitions: Compliance Implementation Plan

Objective

Ensure that the application, company infrastructure, data practices, contracts, and launch process comply with ownership, privacy, security, intellectual property, consumer protection, and regulated-activity requirements.

Phase 1: Establish Company Ownership and Control

Before development begins:

- Register Google Play, domain names, cloud services, source-code repositories, analytics platforms, and other critical accounts in the company’s name.

- Grant developers and agencies role-based access rather than account ownership.

- Maintain an internal register of all accounts, administrators, recovery methods, billing details, and access permissions.

- Require the immediate return or removal of access when a developer, employee, or agency relationship ends.

Required evidence:

- Company-controlled account ownership records.

- Administrator and access list.

- Account recovery procedure.

- Offboarding checklist.

Phase 2: Confirm the Regulatory Model

Before offering any regulated service:

- Identify whether the product involves financial services, healthcare, transportation, telecommunications, payments, lending, insurance, or another regulated activity.

- Obtain written legal and regulatory confirmation before launching the relevant feature.

- Do not hold customer funds or route funds through the company’s accounts unless an approved and properly licensed operating model is in place.

- Use licensed providers where the company is not authorised to perform the activity directly.

- Document responsibilities between the company and each regulated provider.

Launch gate: No regulated feature may go live without documented approval from the responsible legal or compliance owner.

Phase 3: Minimise Data Collection

Create a data inventory for every feature.

For each data field, document:

- What data is collected.

- Why it is necessary.

- The legal basis for processing it.

- Who can access it.

- Where it is stored.

- How long it is retained.

- Who receives or processes it.

- How it is deleted or anonymised.

Do not collect national identification numbers, contact lists, location information, health data, or other sensitive information merely because it may become useful in the future.

Only collect data that is necessary for a current, clearly defined product function.

Phase 4: Review App Permissions

Review every mobile permission before release.

- Use the Contact Picker when the user only needs to invite or select one person.

- Do not request READ_CONTACTS unless continuous or broader access is genuinely necessary.

- Request permissions at the moment they are needed, not automatically when the application opens.

- Explain clearly why each permission is required.

- Ensure the application still handles permission refusal appropriately.

Required evidence:

- Permission register.

- Business justification for each permission.

- Screenshots of permission explanations.

- Test results for permission refusal and withdrawal.

Phase 5: Prepare Accurate Legal Documents

Create legal documents that match the application’s actual operation.

These should include, where applicable:

- Privacy Policy.

- Terms of Use.

- Account deletion policy.

- Refund and cancellation rules.

- Cookie or tracking notice.

- Marketing consent language.

- Data-processing agreements.

- Vendor and subprocessor terms.

Do not copy privacy policies or terms from another application.

Do not rely on a checkbox as the legal basis for every type of processing. Each activity must have a defined purpose and an appropriate legal basis.

Terms must not attempt to remove mandatory consumer rights or claim that a contractual jurisdiction clause overrides applicable law.

Phase 6: Define Retention and Deletion Rules

Create a retention schedule by data category.

When an account is deleted:

- Delete personal data that is no longer required.

- Retain only information that must be kept for a documented legal, regulatory, fraud-prevention, accounting, dispute, or security purpose.

- Restrict access to retained records.

- Define the exact retention period.

- Delete or anonymise the information when that period expires.

Avoid both extremes:

- Deleting legally required evidence immediately.

- Keeping all information indefinitely under a general claim of legal necessity.

Phase 7: Secure Logs and Sensitive Information

Implement a formal logging standard.

Never record the following in application, server, analytics, crash, or support logs:

- Passwords.

- One-time passwords.

- Authentication tokens.

- Complete payment-card details.

- Sensitive health information.

- National identification data.

- Encryption keys or secrets.

Apply masking, redaction, access controls, retention limits, and monitoring to all logs.

Include automated tests or scanning rules to detect sensitive information in logs.

Phase 8: Control SMS and Marketing Communications

Before sending bulk or promotional communications:

- Use an appropriate communications provider.

- Obtain valid consent where required.

- Keep evidence of consent.

- Identify the sender clearly.

- Provide a simple unsubscribe or opt-out mechanism.

- Record and honour opt-out requests promptly.

- Separate operational messages from marketing messages.

- Set frequency limits and approval controls.

Do not use personal or unmanaged systems for bulk messaging.

Phase 9: Protect Intellectual Property and Confidentiality

Every developer, employee, freelancer, and agency agreement should include:

- Express assignment of intellectual-property rights.

- Confidentiality obligations.

- Ownership of source code, documentation, designs, databases, domains, and related work products.

- A requirement to disclose third-party components.

- Security and data-protection obligations.

- Return and deletion of company information after termination.

- Cooperation with handover and transition.

Do not assume that payment alone automatically transfers all intellectual-property rights.

Phase 10: Verify Third-Party Materials

Maintain a register of all third-party materials, including:

- Source-code libraries.

- Software development kits.

- Images and illustrations.

- Icons.

- Fonts.

- Audio and video.

- Written content.

- Artificial-intelligence-generated materials.

- Templates and datasets.

For every item, record its source, licence, permitted use, attribution requirements, restrictions, and version.

Do not use code, images, fonts, or content with an unknown source or unclear licence.

Phase 11: Complete Pre-Launch Testing

The application must not be published until the following have been tested:

- Account creation and authentication.

- Password and account recovery.

- Account deletion.

- Data export, where applicable.

- Refund and cancellation workflows.

- Payment failures and reversals.

- Permission refusal and withdrawal.

- Security incidents.

- Backup creation.

- Backup restoration.

- Disaster recovery.

- Access revocation.

- Customer-support escalation.

- Regulatory reporting, where applicable.

Record test results, unresolved issues, responsible owners, and approval decisions.

Phase 12: Introduce Change-Control Procedures

Any change involving an SDK, vendor, permission, data field, storage location, analytics tool, advertising service, or data flow must trigger a compliance review.

Before releasing the change:

- Update the data map.

- Review the Privacy Policy and Terms.

- Review Google Play Data Safety disclosures.

- Review permission declarations.

- Review vendor and subprocessor records.

- Perform a security assessment.

- Confirm retention and deletion rules.

- Obtain the required internal approvals.

Governance and Responsibility

Assign clear ownership for each area:

| Area | Primary Owner | Required Approval |
| --- | --- | --- |
| Platform and account ownership | Technology lead | Company management |
| Regulated activities | Legal or compliance lead | Relevant authority or licensed partner |
| Data collection and privacy | Privacy lead | Legal and product |
| Permissions and SDKs | Engineering lead | Privacy and security |
| Logging and security | Security lead | Technology management |
| Marketing communications | Marketing lead | Legal or compliance |
| Contracts and intellectual property | Legal lead | Company management |
| Launch readiness | Product lead | Legal, security, and technology |
| Change control | Product or compliance lead | Relevant functional owners |

Final Launch Rule

The product may launch only when:

- All critical accounts and assets are controlled by the company.

- Required regulatory approvals are documented.

- Data collection is necessary and mapped.

- Permissions are proportionate.

- Legal documents accurately reflect the product.

- Retention and deletion rules are implemented.

- Sensitive data is excluded from logs.

- Communications comply with consent and opt-out requirements.

- Intellectual-property ownership is documented.

- Third-party materials are properly licensed.

- Recovery, deletion, incident, refund, and backup processes have been tested.

- The final release has been approved by the responsible business, technical, security, and legal owners.